AFTS-PRO — M1 MASTERPLAN (ULTRA-DETAIL)

Version: 1.0
Datum: 02.12.2025
Projekt: AFTS-PRO – Algorithmic Financial Trading System
Milestone: M1 – Quant Research Lab & Strategy Development Environment
Dokumenttyp: Technischer Masterplan & Entwicklungsfahrplan
Übergeordnete Vision: Vollständiges institutionelles Quant-Research-Framework zum Design, Analysieren, Trainieren und Deployen von algorithmischen Handelsstrategien.

🔵 0. Executive Summary

Mit Abschluss von M0.9 („System Sanity Run“) ist der technische AFTS-PRO-Core vollständig lauffähig, getestet, validiert und bereit zur Erweiterung in ein professionelles Research- und Strategie-Lab.

M1 ist der entscheidende Meilenstein, in dem AFTS-PRO zu einem echten, institutionellen Quant-Framework wird — weg vom Grundgerüst, hin zu einem vollwertigen Quant-Forschungs-Ökosystem, wie man es in führenden Handelsfirmen (HRT, Jump, Citadel, Jane Street) findet.

Der Fokus liegt auf:

- Strategieforschung

- Multi-Run Backtests

- Feature-Engineering

- RL-Experimente

- Strategie-Builder (graphisch)

- Research-Dashboards

- Model-Governance

- Promotion Pipeline

- GUI-basierte Nutzeroberfläche

- High-Level quant tools

- Analyse-Framework für KPIs, Regime, Risiko, Stabilität

Am Ende von M1 steht ein vollwertiges Quant-Research-Tool, das auf die M2-Phase („aktive Forschung & Modellfindung“) vorbereitet.

🟩 1. Ziele von M1

1.1 Primäre Ziele

- Aufbau eines vollständigen Quant-Research-Labs

- Entwicklung eines Strategy-Builders (Modularer Baukasten, graph-basiert)

- Entwicklung der Backtest- und Analytics-Suite

- Entwicklung der RL-Experimentation-Tools

- Entwicklung eines Model-Governance-Systems

- Entwicklung der Promotion-/QA-Pipeline

- Entwicklung eines browserbasierten Research-Dashboards (UI/UX)

- Aufbau einer Research-API (FastAPI)

- Integration des gesamten AFTS-PRO-Cores in eine High-Level GUI

1.2 Nicht-Ziele (Scope-Abgrenzung M1)

M1 macht keine produktive Live-Trading-Backend-Entwicklung.
(M3 ist dafür vorgesehen.)

M1 erzeugt das Research-Labor, nicht die Produktionsumgebung.

🟨 2. Architektur des M1-Quant Research Labs

M1 besteht aus 6 Hauptsystemen (+ 1 Infrastruktur-Schicht)

🔷 System 1 – Analytics Layer (Market, Features, Regime)

🔷 System 2 – Strategy Builder (graph-based DSL Engine)

🔷 System 3 – High-Level Backtest & Simulation Suite

🔷 System 4 – RL Experimentation Platform

🔷 System 5 – Governance & Model Promotion Layer

🔷 System 6 – Research Web UI (Frontend + Backend)

🔷 System 7 – Research Infrastructure Layer (Orchestration, Storage, Task Runner)

Jedes System wird im Masterplan tief beschrieben.

🟥 3. System 1 – Analytics Layer (Deep Market Analysis)

Der Analytics Layer ist das Fundament der quantitativen Forschung.

3.1 Module

3.1.1 Feature Explorer

- Rolling correlations

- Autocorrelation

- Partial autocorrelation

- Volatility clustering

- Entry/exit conditional distributions

3.1.2 Regime Detector

- HDBSCAN

- KMeans

- DBSCAN

- PCA, t-SNE, UMAP

- Change point detection

- Drift detection (CUSUM)

3.1.3 Signal Profiler

- Score-based entry feasibility

- Feature/label alignment

- Probability-based profiling

- Time-in-market distributions

- Regime performance

3.1.4 Risk & Exposure Analyzer

- Exposure cluster

- Position holding time

- MAE/MFE distributions

- Peak-to-trough heatmaps

3.2 Outputs

- Heatmaps

- Correlation matrices

- KPI vectors

- Drift reports

- Regime charts

- Feature importance

- Entry/exit scatterplots

- Diagnostic views

3.3 GUI Features

- Interaktive Heatmaps

- Multi-Regime Viewer

- KPI Timeline

- Market Profile Dashboard

- Correlation/Drift Panels

🟦 4. System 2 – Strategy Builder (graph-based DSL Engine)

Dieses System ist das Herzstück des Research-Labs.

4.1 Ziele

- Strategie-Erstellung ohne Code

- Modular, visuell, drag-and-drop

- Komponenten (= Nodes): Entry, Filter, Exit, Risk, RL

- Generiert automatisch produktionsfähige Strategy-Configs

- Vollständige DSL Engine: building blocks → YAML → engine executable

4.2 Node-Klassen

Entry Nodes

- ORB

- Trendline break

- Momentum

- Pullback

- Breaker structures

- Microstructure signals

Filter Nodes

- Trend filter (EMA, donchian, structure)

- Session filter

- Volatility filter

- Regime filter

- No-Trading-Zone filters

Exit Nodes

- RR-based exits

- ATR-based exits

- Volatility stops

- Time-based exits

- RL Exit Agent

Risk Nodes

- Position sizer

- Risk cap

- FTMO rules

- Daily limits

4.3 Graph Engine

- Nodes

- Directed edges

- Execution order

- Condition solver

- Logical grouping

- Strategy code generator (to config)

- Strategy serializer

4.4 Strategy Lifecycle

- Ideation

- Node-based construction

- Validation

- Stress testing

- Promotion

- Run in simulation

- RL augmentation

- Live deployment

🟧 5. System 3 – High-Level Backtest & Simulation Suite

5.1 Backtest Types

- Single run

- Grid / Parameter matrix

- Walk-forward optimization

- Monte-Carlo permutations

- Multi-strategy benchmark runs

- Portfolio-level backtest

5.2 KPIs

Performance:

- Profit factor

- Winrate

- Avg win / avg loss

- Expectancy

Risk:

- Max DD

- Time to recovery

- Volatility

- Tail risk metrics

Stability:

- Regime stability

- Variance in returns

- Seed stability

5.3 Visual Outputs

- Equity curve

- Drawdown curve

- Rolling PF

- Regime heatmap

- Trade detail explorer

- Risk exposure chart

- Scenario analysis

🟥 6. System 4 – RL Experimentation Platform

6.1 Module

RL Runner

- Launches training jobs

- Handles seeds

- Supports GPU

- Supports multi-run

RL HyperSweep

- Grid search

- Random search

- Bayesian

- Multi-reward sweep

- Multi-feature sweep

Policy Analyzer

- Load model

- Inspect weights

- Inspect actions

- Inspect decisions per state

Reward Designer

- Visual UI für Reward Parameter

- Experiment panel

- Real-time reward influence chart

🟩 7. System 5 – Model Governance & Promotion

7.1 Core Principles

- Kein Modell geht in Produktion ohne Gate-Pass

- Klare Mindestkriterien

- Automatisierte Prüfungen

- Versionierung aller Modelle

7.2 Promotion Stufen

Stufe 1 – Candidate

Raw model, unvalidated

Stufe 2 – Preliminary

Passed initial tests

Stufe 3 – Verified

Passed research KPIs

Stufe 4 – Certified

Passed QA Gate, numerical robustness, stability tests

Stufe 5 – Live-Ready

Deployable

7.3 Promotion-Pipeline Checks

- Statistical validity

- PF, DD, Sharpe thresholds

- Robustness across regimes

- Overfitting tests

- Drift checks

- Gate compliance

🟦 8. System 6 – Research Web UI (Frontend + Backend)

8.1 Backend

- FastAPI

- Celery worker for async tasks

- Job registry

- Database

- Storage layer

- Model registry API

- Strategy builder API

- Backtest API

- RL experiment API

8.2 Frontend (React/Next.js)

Bereiche:

- Dashboard

- Analytics

- Strategy Builder

- Backtests

- RL Experiments

- Model Explorer

- Promotion Center

- Deploy Panel

8.3 GUI Design Prinzipien

- Clean

- FinTech-Stil

- Datenfokussiert

- Dark/Light Mode

- Performance-optimized visualizations

🟧 9. System 7 – Research Infrastructure Layer

9.1 Komponenten

- Directory layout

- Storage conventions

- Worker orchestration

- Job lifecycle management

- Multi-GPU scheduling (optional)

🔵 10. Roadmap M1.x (detailliert)

Das ist der wichtigste Teil.

M1.0 – Research Infrastructure Setup

- Research Backend init

- FastAPI basic structure

- Model registry service

- Job runner base API

- Config loader system

M1.1 – Analytics Layer Implementation

- Feature Explorer Module

- Rolling KPI engine

- Drift detection

- Regime clustering

- Visual outputs

M1.2 – Strategy Builder Backend

- Node system

- Graph engine

- DSL serializer

- Config translator

M1.3 – Strategy Builder GUI

- Node palette

- Connectors

- Graph canvas

- Preview panel

- Compile-to-config

M1.4 – Backtest + Simulation Suite

- Backtest engine wrapper

- Run dispatcher

- KPI collector

- Results serializer

- Backtest viewer GUI

M1.5 – RL Experimentation Platform

- RL Runner (multi-run)

- Reward verifier

- Policy loader

- RL metrics visualizer

M1.6 – Model Governance Layer

- Criteria engine

- Promotion workflow

- Model comparison validator

- Gate automation

M1.7 – Research Web Dashboard

- Unified dashboard view

- Recent runs

- Recent models

- KPI summaries

M1.8 – Deploy Prep

- SIM deploy

- Promotion checks

- Auto-QA integration

- Deployment test

M1.9 – Final Integration & Polishing

- End-to-End full validation

- UI refinements

- Documentation

- Release build

🔵 11. Ressourcenplanung & Empfehlung

Tech

- Python

- FastAPI

- React / Next.js

- Plotly / ECharts / D3

- Celery / Redis

- SQLite / PostgreSQL

Tools

- VS Code

- Docker

- GitHub

- Codex Assist

🔥 12. Endzustand von M1 (Definition of Done)

Am Ende von M1 existiert:

✔ Ein vollständiges Quant-Research-Labor

✔ Web-UI mit Strategy Builder

✔ High-Level Backtests per Klick

✔ RL Experimente ohne Code

✔ KPI/Analyzer/Heatmaps

✔ Model Governance Pipeline

✔ Dashboard für Strategien

✔ Promotion Flow bis "Live-Ready"

✔ Research API

✔ Finaler Research Workspace

Das System ist dann fertig für M2 – Aktive Strategieforschung.